Contractor Work Order

Issue work to an external contractor, agree the price before it starts, and accept the work before the invoice is approved.

✦  Part A — Before work starts

1. Work order details

| Work order number e.g. CWO-2026-0148 |  |
| --- | --- |
| Date raised |  |
| Raised by (name and role) |  |
| Site / property |  |
| Building, floor or area |  |
| Asset or equipment reference |  |
| Priority Emergency / Urgent / Routine / Planned |  |
| Required start date |  |
| Required completion date |  |

2. Contractor details

| Contractor company |  |
| --- | --- |
| Trade or discipline e.g. Mechanical, Electrical, Fabric, Lifts |  |
| Contact name |  |
| Phone |  |
| Email |  |
| Contractor's own reference |  |
| Purchase order number |  |
| Framework or contract reference |  |

3. Agreed scope of work

| Work to be carried out |  |
| --- | --- |
| Specifically excluded from this order |  |
| Access arrangements and site hours |  |
| Permits required Hot work / Confined space / Electrical isolation / Working at height / None |  |
| Isolations or shutdowns needed |  |
| Materials supplied by client |  |

4. Compliance checks before mobilisation

| Check | Done | Evidence reference | Verified by | Date |
| --- | --- | --- | --- | --- |
| Public liability insurance in date | ☐ |  |  |  |
| Employer's liability insurance in date | ☐ |  |  |  |
| Professional indemnity in date (if applicable) | ☐ |  |  |  |
| RAMS received and approved | ☐ |  |  |  |
| Permit to work issued | ☐ |  |  |  |
| Site induction completed | ☐ |  |  |  |
| Competency or trade certification verified | ☐ |  |  |  |
| Sub-contractors declared and approved | ☐ |  |  |  |

✦  Work should not be released until every line above is complete. A missing RAMS is the single most common reason a contractor invoice is disputed after an incident.

✦  Part B — The money

5. Agreed price

| Line | Description of work or material | Qty | Unit | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Replace AHU-03 supply fan bearings, labour | 6 | hours | 48.00 | 288.00 |
| Agreed price subtotal |  |  |  |  |  |

6. Variations

| Ref | Date | Reason for variation | Approved by | Agreed cost |
| --- | --- | --- | --- | --- |
| V1 | 14/09/2026 | Corroded pipework found behind panel, additional 2m replacement | R. Mehta | 165.00 |
| Variations total |  |  |  |  |

✦  A variation agreed by phone and not written here is the variation that gets argued about at invoice stage.

7. Order value summary

| Agreed price subtotal |  |
| --- | --- |
| Variations total |  |
| Subtotal |  |
| Retention rate (%) e.g. 5 |  |
| Retention held |  |
| Tax / VAT rate (%) e.g. 20 |  |
| Tax / VAT |  |
| Total payable on this order |  |

✦  Part C — Completion, acceptance and invoice

8. Work completed

| Actual start date |  |
| --- | --- |
| Actual completion date |  |
| Work carried out |  |
| Parts and materials supplied by contractor |  |
| Waste removed and disposal reference |  |
| Site left safe and clean Yes / No |  |
| Test certificates or commissioning records issued Yes / No / Not applicable |  |
| Warranty period on this work |  |

9. Work acceptance

| Acceptance decision Accepted / Accepted with defects / Rejected |  |
| --- | --- |
| Defects or outstanding items |  |
| Date defects to be cleared by |  |
| Accepted by (name) |  |
| Role |  |
| Signature |  |
| Date accepted |  |

✦  Do not approve an invoice against this order until this section is signed. Acceptance is the control — an invoice approved before acceptance removes the only leverage you have to get defects cleared.

10. Invoice

| Contractor invoice number |  |
| --- | --- |
| Invoice date |  |
| Invoice value |  |
| Matches order value above Yes / No |  |
| If no, variance and reason |  |
| Retention released Yes / No / Date due |  |
| Approved for payment by |  |
| Date approved |  |

11. Notes