Work Order Tracking Template

One register for every open and closed work order, with ageing, SLA performance and cost rolling up from the log itself.

1. Register details

| Site or portfolio |  |
| --- | --- |
| Period covered |  |
| Maintained by |  |
| Review frequency Daily stand-up / Weekly / Monthly |  |
| Target response time by priority — state it here so the SLA column means something |  |

2. Work order log

| WO no. | Raised | Location / asset | Job | Type | Pri. | Owner | Status | Closed | Days | Hrs | Cost | SLA |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WO-1042 | 18/09/2026 | L2 East / AHU-03 | No cooling in open plan | Reactive | P2 | D. Osei | Complete | 19/09/2026 | 1 | 2.5 | 198.50 | Y |
| Totals |  |  |  |  |  |  |  |  |  |  |  |  |

✦  Days open fills itself from the raised and completed dates. Leave Completed blank while a job is open and the cell stays empty rather than showing a wrong number.

3. Open by status

| Status | Count |
| --- | --- |
| Open |  |
| Assigned |  |
| In progress |  |
| Awaiting parts |  |
| On hold |  |
| Complete |  |
| Cancelled |  |
| Total logged |  |

✦  Counts read straight from the log. Add a row here if you use a status that is not listed, and spell it exactly as you spell it in the log.

4. Open by priority

| Priority | Count |
| --- | --- |
| P1 |  |
| P2 |  |
| P3 |  |
| P4 |  |

5. By type

| Work type | Count |
| --- | --- |
| Reactive |  |
| Preventive |  |
| Corrective |  |
| Inspection |  |
| Project |  |

✦  The reactive share of this column is the single most useful number on the page. A maintenance function that is mostly reactive is a maintenance function without a plan.

6. SLA performance

| SLA met | Count |
| --- | --- |
| Y |  |
| N |  |
| Total with an SLA outcome |  |

7. Period summary

| Total labour hours logged |  |
| --- | --- |
| Work orders raised this period |  |
| Work orders closed this period |  |
| Net change in the backlog |  |
| Average days to close |  |
| Oldest open work order — number and age in days |  |

✦  A backlog that grows every period does not need a better tracker, it needs either more capacity or fewer work orders accepted. This row is how you show that.

8. Actions agreed at review